Total Budget:  $20,000  				Total Requested: $10,000 (phase 1)

1. 	The primary focus of this sustainability project is to improve the physical and personal sustainability of a building, within a strata environment. The physical sustainability suggestions would impact both environmental and economic sustainability, while the personal sustainability options could impact all of social, environmental and economic sustainability.

2.	The strata building I live in was built in the 1990’s, so it was not built to today’s green standards. The aim of this project is to improve the physical sustainability of the building, improving use of resources, and improving personal sustainability.

First, physical sustainability of the building can be improved. This includes improving inefficient lighting, decreasing the temperature of the building in the winter, and increasing the temperature of the building in the summer, and turning off external water fountains at dusk. While the cost of these initiatives is $4,000, the savings for strata members would be realized by reduced monthly electricity costs of $$$$$ (see table 1).

The second initiative is to improve the sustainable use of resources. Reducing resource use can be accomplished by encouraging residents to turn off their gas fireplaces when not required, using less water by taking shorter showers and encouraging installation of energy efficient appliances and toilets, and by controlling the use of water to clean cars through implementation of a fee per use, automatic switch for the car wash. The cost of these initiatives would be $15,500 (see table 2), although the majority of these costs would be to cover the in-suite billing of water. So, while the installation of water meters may not be economically rewarding to members, and is suggested for phase two of the project, the cost of implementing in suite fireplace meters at $5000 could be recouped in time by a decrease in usage, and the cost of a $500 switch for car washes could be easily recouped within a year.

Third, strides towards improving personal sustainability are imperative. The concern is that there is constantly a mix of recyclables, compost, and trash in the wrong receptacle, and strata members do not appear to be educated on sustainable practices. Creating a strata council sustainability coordinator volunteer position would be no cost to the strata, but could help advance the cause. This position would coordinate education sessions, information brochures, sustainability tips, and oversee all sustainable operations within the strata at relatively no cost. There would be a cost of $100 for laminating brochures in all languages (Staples, 2015) and a $400 charge (Best Buy, 2015) for two cameras in each of the trash rooms, to identify residents who are not following regulations. If we continue to incorrectly sort our trash, recycling, and compost, the City will fine our strata (Metro Vancouver, 2015) and so this up front charge will help eliminate charges from the City.

As is evidenced, many of the suggestions outlined are cost recovery based on decreased electricity and resource use. This is especially important in a strata environment, as in order to approve any initiative, most strata members need to be on board, and reduced costs are a great negotiator. The stakeholders for this project include the strata council and the property manager who create the rules and regulations for strata lots and the common property, but all decisions made through this collaborative governance model would also have to be supported by the strata membership (Blandy, 2010). If the innovative initiatives are not based on a cost recovery model, buy in from the strata members would be low, and no change would be able to take place without the support of the strata. (see bibliography 1).

3.

| Objective #1 | Improve the physical sustainability of the strata lot |
| --- | --- |
| Activities | - Replace lighting with energy efficient lighting - Reduce temperature of the building - Reduce electricity used for the water fountains |
| Measurements | - Evaluate utility bills prior to, and once electricity saving measures have been implemented |
| Targeted Results | - Implement auto-timer lights in hallways and stairways, switch lights from CFL’s to LED’s ($3,500) - Install thermostat controls in the hallways of the building ($300) - Turn off outdoor water fountains at dark ($200) |

| Objective #2 | Improve sustainability of resources of strata residents |
| --- | --- |
| Activities | - Encourage residents to use less water - Encourage reduced use of gas fireplaces - Control and charge for water use to clean cars |
| Measurements | - Reduction in water usage bill for strata - Reduction in gas fireplace bill for strata - Automatic turn off switch for hoses to wash cars |
| Targeted Results | - Implement in suite billing for water ($10,000) - Implement in suite billing for fireplaces ($5,000) - Implement fee per use/automatic switch to wash cars ($500) |

| Objective #3 | Improve personal sustainability of strata residents |
| --- | --- |
| Activities | - Create sustainability coordinator position - Encourage accurate disposal of recycling, composting and trash - Educate residents about sustainability |
| Measurements | - New position created and filled - Monitor recycling, composting and trash bins to ensure residents are disposing accurately - Create a pre and post survey on resident’s understanding of sustainability |
| Targeted Results | - Sustainability coordinator on strata council (no cost) - Set up a camera in the trash room ($400) - Add instructions for trash rooms in all languages spoken by strata residents ($100 for laminating machine and supplies) - Have an orientation session on recycling and composting for new residents (no cost) |

4.	The members of the project team to help lead and model this change would be the strata council and property manager who govern the property. Additionally, it would be helpful to create a new sustainability coordinator position to sit on strata council to specifically lead all these initiatives, especially since the other council members already have full portfolios. However, the very governance structure of a strata lot requires that any new rules, regulations, or new spending of money are put to a vote to ensure strata membership acceptance and adoption of new suggestions. Therefore, while the strata council and property manager are the leaders for the change, this truly has to be a collaborative effort from all strata members in order to be successful.

5. 	The City of Vancouver (COV) has a goal to be the leading green city by 2020. Part of reaching this goal requires all new construction in the Lower Mainland to adhere to green standards (COV, 2012), and the city has already “implemented the greenest building code in North America” (COV, 2012, p. 2) to accomplish this. However, as Young points out, “the greenest building is the one that is already built” (2012, p. xvi).  “The sustainable solution may not lie solely in creating new green buildings but rather in recognizing a new way of looking at the problem and seeking a potentially overlooked solution through retrofit, reuse, and preservation” (Young, 2012, p. 1). Therefore, strides need to be taken to retrofit existing buildings in order to make them sustainable. While the COV has implemented some energy saving incentives for homeowners, more can be done to improve this goal.

This project addresses the need to ensure strata members start thinking about and taking action to make strata buildings more sustainable. The shared governance structure of a strata council has the ability to leverage a lot of power in implementing new sustainable strategies, if the right support is behind the project. It is commonly understood that “retrofitting existing buildings with shared governance structures is sometimes viewed as problematic” (Altmann, 2014, p. 437), but environmental sustainability upgrades have “significant effects not only on the householder but the wider environment” (Altmann, 2014, p. 451).

This project focuses on improving the physical sustainability of the building, the sustainable use of resources, and encouraging personal sustainability of the strata members who live in the building. One of the recommendations to improve the sustainable use of resources is to install individualized meters to monitor use of gas and water, both currently billed to the strata as a whole. Levinson and Niemann (2004) confirm that residents who do not directly pay for their utilities tend to use more resources than those who pay for resources based on usage. As a result, there is therefore little incentive for individuals to change their consumption use (Altmann, 2014). However, since the cost of implementing individualized water meters is much more expensive than implementing individualized gas meters, it would make more sense to have the water meter installation as part of phase two of this project, and first evaluate the effectiveness of the other measures.

Additionally, this project focuses on improving and mobilizing the sustainability of strata members, creating a sustainable community within the strata, which can do more than any individual alone can do (Westoby & Shevellar, 2012). “The principle barriers that hinder sustainable actions are: lack of motivation, forgetfulness, lack of social pressure, lack of knowledge, and structural barriers” (Aronoff et al., 2013, p. 31), and these barriers are present within my strata corporation. Specifically, the goal is to improve recycling and composting knowledge, since both are an important element in sustainable waste management (Stan et al., 2009). Further, as identified by Roseland (2012), while sustainable waste management helps, personal sustainability also needs to include changes in behaviour, such as purchasing goods and using resources in more sustainable means.  Overall, physical and personal sustainability can be improved within existing strata lots, but action, education, and cooperation from all strata members is required in order to actually make a difference. (see bibliography 2).

Table 1: Cost of Physical Sustainability

| Initiative | Upfront Cost | Money saved |
| --- | --- | --- |
| Implement auto-timer lights in hallways and stairways, switch lights from CFL’s to LED’s | $3,500 (REFERENCE, YEAR) | $ (REFERENCE, YEAR) |
| Install thermostat controls in the hallways of the building | $300 (REFERENCE, YEAR) | $ (REFERENCE, YEAR) |
| Turn off outdoor water fountains at dark | $200 (REFERENCE, YEAR) | $ (REFERENCE, YEAR) |

Table 2: Cost of Resource Sustainability

| Initiative | Upfront Cost | Money saved |
| --- | --- | --- |
| Implement in suite billing for water | $10,000 (REFERENCE, YEAR) | Will be part of phase 2 of the project |
| Implement in suite billing for fireplaces | $5,000 (REFERENCE, YEAR) | $ (REFERENCE, YEAR) |
| Implement fee per use/automatic switch to wash cars | $500 (REFERENCE, YEAR) | $ (REFERENCE, YEAR) |

Bibliography 1

(for question 2)

Best Buy. (2015). NETGEAR Arlo wireless indoor/outdoor security system with 2 HD cameras. Retrieved from http://www.bestbuy.ca/en-CA/product/arlo-netgear-arlo-wireless-indoor-outdoor-security-system-with-2-hd-cameras-white-vms3230-100pas/10381649.aspx?path=7f62fd1629e8428f7fab860810b5c54den02

Blandy, S. (2010). Legal frameworks for multi-owned housing in England and Wales: Owners’ experiences. In S. Blandy, A. Dupuis & J. Dixon (Eds.) Multi-Owned Housing: Law, Power and Practice (pp. 13–34). Surrey, UK: Ashgate Publishing Limited.

Metro Vancouver. (2015). About food scraps recycling. Retrieved from http://www.metrovancouver.org/services/solid-waste/food-scraps-recycling/background-implementation/Pages/default.aspx

Staples. (2015). Laminators. Retrieved from http://www.staples.ca/en/Thermal-Laminating-Machines/cat_CL204102_2-CA_1_20001

Bibliography 2

(for question 5)

Altmann, E. (2014). Apartments, co-ownership and sustainability: Implementation barriers for retrofitting the built environment. Journal of Environmental Policy & Planning, 16(4), 427-457. DOI: 10.1080/1523908X.2013.858593

Aronoff, J., Champion, B., Lauer, C., & Pahwa, A. (2013). Teaching old dogs new tricks: The effectiveness of community-based social marketing on energy conservation for sustainable university campuses. IEEE Power and Energy Magazine, 11, 30-38. DOI: 10.1109/MPE.2012.2225234

City of Vancouver. (2012). Greenest city: 2020 action plan. Retrieved from http://vancouver.ca/files/cov/Greenest-city-action-plan.pdf

Levinson, A., & Niemann, S. (2004). Energy use by apartment tenants when landlords pay for utilities. Resource and Energy Economics, 26(1), pp. 51–75.

Roseland, M. (2012). Toward sustainable communities (4th ed.). Gabriola Island, BC: New Society Publishers.

Stan, V., Virsta, A., Dusa, E.M., & Glavan, A.M. (2009). Waste recycling and compost benefits. Notulae Botanicae Horti Agrobotanici Cluj-Napoca, 37(2), 9-13.

Westoby, P., & Shevellar, L. (2012). A perspective on community-based education and training. In Learning and mobilizing for community development (pp. 13-37). Surrey, UK: Ashgate Publishing Limited.

Young, R.A. (2012). Stewardship of the built environment: Sustainability, preservation and reuse. Washington, DC: Island Press.