Chapter 9: Project Human Resource Management

TRUE/FALSE

1.	Extrinsic motivation causes people to participate in an activity for their own enjoyment.

ANS:	F

Extrinsic motivation causes people to do something for a reward or to avoid a penalty.

PTS:	1	DIF:	Difficulty: Moderate		REF:	p.365

OBJ:	LO: 9-3	NAT:	BUSPROG: Technology	TOP:	Keys To Managing People

KEY:	Bloom's: Comprehension

2.	Maslow’s hierarchy of needs states that people’s behaviors are guided or motivated by a sequence of needs.

ANS:	T

Maslow’s hierarchy of needs states that people’s behaviors are guided or motivated by a sequence of needs.

PTS:	1	DIF:	Difficulty: Moderate		REF:	p.365

OBJ:	LO: 9-3	NAT:	BUSPROG: Technology	TOP:	Keys To Managing People

KEY:	Bloom's: Knowledge

3.	Maslow suggests that each level of the hierarchy of needs is not necessarily a prerequisite for the levels above.

ANS:	F

Maslow suggests that each level of the hierarchy is a prerequisite for the levels above. For example, a person cannot consider self-actualization without first addressing basic needs of security and safety.

PTS:	1	DIF:	Difficulty: Moderate		REF:	p.365

OBJ:	LO: 9-3	NAT:	BUSPROG: Technology	TOP:	Keys To Managing People

KEY:	Bloom's: Comprehension

4.	According to Herzberg, hygiene factors such as larger salaries, more supervision, or a more attractive work environment would motivate workers to do more if present.

ANS:	F

According to Herzberg, motivators such as larger salaries, more supervision, or a more attractive work environment would motivate workers to do more if present.He referred to factors that cause job satisfaction as motivators and factors that could cause dissatisfaction as hygiene factors.

PTS:	1	DIF:	Difficulty: Moderate		REF:	p.366-367

OBJ:	LO: 9-3	NAT:	BUSPROG: Technology	TOP:	Keys To Managing People

KEY:	Bloom's: Comprehension

5.	People who need institutional power or social power want to organize others to further the goals of the organization.

ANS:	T

People who need institutional power or social power want to organize others to further the goals of the organization.

PTS:	1	DIF:	Difficulty: Moderate		REF:	p.368

OBJ:	LO: 9-3	NAT:	BUSPROG: Technology	TOP:	Keys To Managing People

KEY:	Bloom's: Knowledge

6.	Managers who believe in Theory Y assume that workers dislike and avoid work if possible, so managers must use coercion, threats, and various control schemes to get workers to make adequate efforts to meet objectives.

ANS:	F

People who believe in Theory X assume that workers dislike and avoid work if possible, so managers must use coercion, threats, and various control schemes to have workers make adequate efforts to meet objectives. They assume that the average worker wants to be directed and prefers to avoid responsibility, has little ambition, and wants security above all else.

PTS:	1	DIF:	Difficulty: Moderate		REF:	p.368

OBJ:	LO: 9-3	NAT:	BUSPROG: Technology	TOP:	Keys To Managing People

KEY:	Bloom's: Comprehension

7.	Assignment, budget, promotion, money, and penalty influence bases are automatically available to project managers as part of their position.

ANS:	F

Top management grants authority to the project manager. However, assignment, budget, promotion, money, and penalty influence bases are not automatically available to project managers as part of their position.

PTS:	1	DIF:	Difficulty: Moderate		REF:	p.369

OBJ:	LO: 9-3	NAT:	BUSPROG: Technology	TOP:	Keys To Managing People

KEY:	Bloom's: Comprehension

8.	Thamhain and Wilemon found that when project managers used work challenge and expertise to influence people, projects were more likely to succeed.

ANS:	T

Thamhain and Wilemon found that projects were more likely to fail when project managers relied too heavily on using authority, money, or penalty to influence people. When project managers used work challenge and expertise to influence people, projects were more likely to succeed.

PTS:	1	DIF:	Difficulty: Moderate		REF:	p.369

OBJ:	LO: 9-3	NAT:	BUSPROG: Technology	TOP:	Keys To Managing People

KEY:	Bloom's: Comprehension

9.	Legitimate power involves using personal knowledge and expertise to get people to change their behavior.

ANS:	F

Legitimate power is getting people to do things based on a position of authority. This type of power is similar to the authority basis of influence.

PTS:	1	DIF:	Difficulty: Moderate		REF:	p.370

OBJ:	LO: 9-3	NAT:	BUSPROG: Technology	TOP:	Keys To Managing People

KEY:	Bloom's: Comprehension

10.	According to Covey, project managers must use a win/lose approach in making decisions.

ANS:	F

Project managers should strive to use a win/win approach in making decisions, but in competitive situations they sometimes must use a win/lose paradigm.

PTS:	1	DIF:	Difficulty: Moderate		REF:	p.371

OBJ:	LO: 9-3	NAT:	BUSPROG: Technology	TOP:	Keys To Managing People

KEY:	Bloom's: Knowledge

11.	A responsibility assignment matrix (RAM) is a matrix that maps the work of the project as described in the OBS to the people responsible for performing the work as described in the WBS.

ANS:	F

A responsibility assignment matrix (RAM) maps the work of the project, as described in the WBS, to the people responsible for performing the work, as described in the OBS.

PTS:	1	DIF:	Difficulty: Moderate		REF:	p.376

OBJ:	LO: 9-4	NAT:	BUSPROG: Technology

TOP:	Developing The Human Resource Plan		KEY:	Bloom's: Comprehension

12.	A RAM is used only to assign detailed work activities.

ANS:	F

In addition to using a RAM to assign detailed work activities, you can use it to define general roles and responsibilities on projects. This type of RAM can include the stakeholders in the project.

PTS:	1	DIF:	Difficulty: Moderate		REF:	p.377

OBJ:	LO: 9-4	NAT:	BUSPROG: Technology

TOP:	Developing The Human Resource Plan		KEY:	Bloom's: Knowledge

13.	A staffing management plan describes when and how people will be added to and taken off the project team.

ANS:	T

A staffing management plan describes when and how people will be added to the project team and taken off it. The level of detail may vary based on the type of project.

PTS:	1	DIF:	Difficulty: Moderate		REF:	p.377

OBJ:	LO: 9-4	NAT:	BUSPROG: Technology

TOP:	Developing The Human Resource Plan		KEY:	Bloom's: Knowledge

14.	Resource leveling results in fewer problems for project personnel and accounting departments.

ANS:	T

Resource leveling results in fewer problems for project personnel and accounting departments. Increasing and decreasing labor levels and human resources often produce additional work and confusion.

PTS:	1	DIF:	Difficulty: Easy		REF:	p.383

OBJ:	LO: 9-5	NAT:	BUSPROG: Technology	TOP:	Acquiring The Project Team

KEY:	Bloom's: Comprehension

15.	In the Tuckman model, storming occurs when team members have different opinions for how the team should operate.

ANS:	T

In the Tuckman model, storming occurs when team members have different opinions for how the team should operate. People test each other, and there is often conflict within the team.

PTS:	1	DIF:	Difficulty: Moderate		REF:	p.385

OBJ:	LO: 9-6	NAT:	BUSPROG: Technology

TOP:	Developing The Project Team	KEY:	Bloom's: Knowledge

16.	The first dimension of psychological type in the MBTI signifies whether people draw their energy from other people (extroverts) or from inside themselves (introverts).

ANS:	T

The first dimension of psychological type in the MBTI signifies whether people draw their energy from other people (extroverts) or from inside themselves (introverts).

PTS:	1	DIF:	Difficulty: Moderate		REF:	p.386

OBJ:	LO: 9-6	NAT:	BUSPROG: Technology

TOP:	Developing The Project Team	KEY:	Bloom's: Knowledge

17.	In the Social Styles Profile team building activity, drivers are reactive and people-oriented.

ANS:	F

Drivers are proactive and task-oriented. They are firmly rooted in the present, and they strive for action.

PTS:	1	DIF:	Difficulty: Moderate		REF:	p.388

OBJ:	LO: 9-6	NAT:	BUSPROG: Technology

TOP:	Developing The Project Team	KEY:	Bloom's: Comprehension

18.	The forcing mode is one in which the project manager deemphasizes or avoids areas of differences and emphasizes areas of agreement.

ANS:	F

The smoothing mode is one in which the project manager deemphasizes or avoids areas of differences and emphasizes areas of agreement. This approach is also called accommodating, and it is best used when the relationship is of high importance and the task is of low importance.

PTS:	1	DIF:	Difficulty: Moderate		REF:	p.392

OBJ:	LO: 9-7	NAT:	BUSPROG: Technology	TOP:	Managing The Project Team

KEY:	Bloom's: Knowledge

19.	Project managers must try to avoid conflict at all costs as all conflict within groups is bad.

ANS:	F

Project managers must also realize that not all conflict is bad. Conflict often produces important results, such as new ideas, better alternatives, and motivation to work harder and

more collaboratively.

PTS:	1	DIF:	Difficulty: Moderate		REF:	p.392

OBJ:	LO: 9-7	NAT:	BUSPROG: Technology	TOP:	Managing The Project Team

KEY:	Bloom's: Knowledge

20.	Microsoft Project 2010 does not lend itself to project human resource management.

ANS:	F

Many people do not realize that Project 2010 provides a variety of human resource management tools, some of which include assigning and tracking resources, resource leveling, resource usage reports, overallocated resource reports, and to-do lists.

PTS:	1	DIF:	Difficulty: Moderate		REF:	p.394

OBJ:	LO:9-8	NAT:	BUSPROG: Technology

TOP:	Using Software To Assist In Human Resource Management

KEY:	Bloom's: Knowledge

MULTIPLE CHOICE

1.	_____ involves assigning the needed personnel to work on the project.

| a. | Planning human resource management | c. | Acquiring the project team |
| --- | --- | --- | --- |
| b. | Developing the project team | d. | Managing the project team |

ANS:	C

Acquiring the project team involves assigning the needed personnel to work on the project. Key outputs of this process are project staff assignments, resource calendars, and project management plan updates.

PTS:	1	DIF:	Difficulty: Moderate		REF:	p.364

OBJ:	LO: 9-2	NAT:	BUSPROG: Technology

TOP:	What Is Project Human Resource Management?	KEY:	Bloom's: Knowledge

2.	Key outputs of _____ process are project staff assignments, resource calendars, and project management plan updates.

| a. | managing the project team | c. | developing the project team |
| --- | --- | --- | --- |
| b. | acquiring the project team | d. | planning the human resource plan |

ANS:	B

Acquiring the project team involves assigning the needed personnel to work on the project. Key outputs of this process are project staff assignments, resource calendars, and project management plan updates.

PTS:	1	DIF:	Difficulty: Moderate		REF:	p.364

OBJ:	LO: 9-2	NAT:	BUSPROG: Technology

TOP:	What Is Project Human Resource Management?	KEY:	Bloom's: Knowledge

3.	_____ involves building individual and group skills to enhance project performance.

| a. | Developing the human resource plan | c. | Acquiring the project team |
| --- | --- | --- | --- |
| b. | Developing the project team | d. | Managing the project team |

ANS:	B

Developing the project team involves building individual and group skills to enhance project performance.

PTS:	1	DIF:	Difficulty: Moderate		REF:	p.364

OBJ:	LO: 9-2	NAT:	BUSPROG: Technology

TOP:	What Is Project Human Resource Management?	KEY:	Bloom's: Knowledge

4.	The main outputs of the _____ process are team performance assessments and enterprise environmental factors updates.

| a. | managing the project team | c. | developing the project team |
| --- | --- | --- | --- |
| b. | acquiring the project team | d. | human resource planning |

ANS:	C

Developing the project team involves building individual and group skills to enhance project performance. The main outputs of this process are team performance assessments and enterprise environmental factors updates.

PTS:	1	DIF:	Difficulty: Moderate		REF:	p.364

OBJ:	LO: 9-2	NAT:	BUSPROG: Technology

TOP:	What Is Project Human Resource Management?	KEY:	Bloom's: Knowledge

5.	_____ involves tracking team member performance, motivating team members, providing timely feedback, resolving issues and conflicts, and coordinating changes to help enhance project performance.

| a. | Developing the human resource plan | c. | Acquiring the project team |
| --- | --- | --- | --- |
| b. | Developing the project team | d. | Managing the project team |

ANS:	D

Managing the project team involves tracking team member performance, motivating team members, providing timely feedback, resolving issues and conflicts, and coordinating changes to help enhance project performance.

PTS:	1	DIF:	Difficulty: Moderate		REF:	p.364

OBJ:	LO: 9-2	NAT:	BUSPROG: Technology

TOP:	What Is Project Human Resource Management?	KEY:	Bloom's: Knowledge

6.	The acquiring of the project team is a subprocess associated with the _____ process of project human resource management.

| a. | executing | c. | planning |
| --- | --- | --- | --- |
| b. | controlling and monitoring | d. | initiating |

ANS:	A

The acquiring of the project team is a subprocess associated with the executing process of project human resource management.

PTS:	1	DIF:	Difficulty: Moderate		REF:	p.364

OBJ:	LO: 9-2	NAT:	BUSPROG: Technology

TOP:	What Is Project Human Resource Management?	KEY:	Bloom's: Knowledge

7.	_____ a highly respected psychologist, rejected the dehumanizing negativism of psychology and proposed the hierarchy of needs theory.

| a. | Sigmund Freud | c. | Carl Jung |
| --- | --- | --- | --- |
| b. | Abraham Maslow | d. | Philip Zimbardo |

ANS:	B

Abraham Maslow, a highly respected psychologist who rejected the dehumanizing negativism of psychology in the 1950s, is best known for developing a hierarchy of needs.

PTS:	1	DIF:	Difficulty: Easy		REF:	p.365

OBJ:	LO: 9-3	NAT:	BUSPROG: Technology	TOP:	Keys To Managing People

KEY:	Bloom's: Knowledge

8.	At the bottom of Maslow’s structure are _____ needs.

| a. | esteem | c. | physiological |
| --- | --- | --- | --- |
| b. | self-actualization | d. | social |

ANS:	C

At the bottom of the pyramid structure of Maslow’s hierarchy of needs are physiological needs. Once physiological needs are satisfied, safety needs guide behavior.

PTS:	1	DIF:	Difficulty: Moderate		REF:	p.365

OBJ:	LO: 9-3	NAT:	BUSPROG: Technology	TOP:	Keys To Managing People

KEY:	Bloom's: Knowledge

9.	_____ is at the top of Maslow’s hierarchy of needs.

| a. | Esteem | c. | Physiological |
| --- | --- | --- | --- |
| b. | Self-actualization | d. | Social |

ANS:	B

Self actualization is at the top of Maslow’s structure. Self-actualized people are problem-focused, have an appreciation for life, are concerned about personal growth, and are able to have peak experiences.

PTS:	1	DIF:	Difficulty: Moderate		REF:	p.366

OBJ:	LO: 9-3	NAT:	BUSPROG: Technology	TOP:	Keys To Managing People

KEY:	Bloom's: Knowledge

10.	Recognizing an employee as the “Star Performer of the Month” would be satisfying the _____ need of the Maslow’s hierarchy of needs.

| a. | esteem | c. | physiological |
| --- | --- | --- | --- |
| b. | self-actualization | d. | safety |

ANS:	A

Esteem needs include recognition, prestige, and status.

PTS:	1	DIF:	Difficulty: Moderate		REF:	p.366

OBJ:	LO: 9-3	NAT:	BUSPROG: Technology	TOP:	Keys To Managing People

KEY:	Bloom's: Application

11.	The bottom four needs in Maslow’s structure are referred to as _____ needs.

| a. | self-actualization | c. | safety |
| --- | --- | --- | --- |
| b. | deficiency | d. | growth |

ANS:	B

The bottom four needs in Maslow’s hierarchy, physiological, safety, social, and esteem needs, are referred to as deficiency needs, and the highest level, self-actualization, is considered a growth need.

PTS:	1	DIF:	Difficulty: Moderate		REF:	p.366

OBJ:	LO: 9-3	NAT:	BUSPROG: Technology	TOP:	Keys To Managing People

KEY:	Bloom's: Knowledge

12.	The highest level of needs in Maslow’s structure is referred to as a _____ need.

| a. | deficiency | c. | safety |
| --- | --- | --- | --- |
| b. | growth | d. | physiological |

ANS:	B

The bottom four needs in Maslow’s hierarchy, physiological, safety, social, and esteem needs, are referred to as deficiency needs, and the highest level, self-actualization, is considered a growth need.

PTS:	1	DIF:	Difficulty: Moderate		REF:	p.366

OBJ:	LO: 9-3	NAT:	BUSPROG: Technology	TOP:	Keys To Managing People

KEY:	Bloom's: Knowledge

13.	_____ is best known for distinguishing between motivational factors and hygiene factors when considering motivation in work settings.

| a. | Frederick Herzberg | c. | Abraham Maslow |
| --- | --- | --- | --- |
| b. | David McClelland | d. | Douglas McGregor |

ANS:	A

Frederick Herzberg is best known for distinguishing between motivational factors and hygiene factors when considering motivation in work settings. He referred to factors that cause job satisfaction as motivators and factors that could cause dissatisfaction as hygiene factors.

PTS:	1	DIF:	Difficulty: Easy		REF:	p.366

OBJ:	LO: 9-3	NAT:	BUSPROG: Technology	TOP:	Keys To Managing People

KEY:	Bloom's: Knowledge

14.	According to Herzberg, which of the following is a motivational factor?

| a. | Recognition | c. | Training |
| --- | --- | --- | --- |
| b. | Salary | d. | Health benefits |

ANS:	A

Frederick Herzberg is best known for distinguishing between motivational factors and hygiene factors when considering motivation in work settings. He referred to factors that cause job satisfaction as motivators and factors that could cause dissatisfaction as hygiene factors.

PTS:	1	DIF:	Difficulty: Moderate		REF:	p.367

OBJ:	LO: 9-3	NAT:	BUSPROG: Technology	TOP:	Keys To Managing People

KEY:	Bloom's: Comprehension

15.	People with a high need for _____ seek to excel and tend to avoid both low-risk and high-risk situations to improve their chances for achieving something worthwhile.

| a. | affiliation | c. | power |
| --- | --- | --- | --- |
| b. | security | d. | achievement |

ANS:	D

People who have a high need for achievement (nAch) seek to excel, and tend to avoid both low-risk and high-risk situations to improve their chances for achieving something worthwhile. Achievers need regular feedback and often prefer to work alone or with other high achievers.

PTS:	1	DIF:	Difficulty: Moderate		REF:	p.367

OBJ:	LO: 9-3	NAT:	BUSPROG: Technology	TOP:	Keys To Managing People

KEY:	Bloom's: Knowledge

16.	According to McClelland’s acquired-needs theory, people with a high need for _____ desire harmonious relationships with other people and need to feel accepted by others.

| a. | affiliation | c. | power |
| --- | --- | --- | --- |
| b. | self-actualization | d. | achievement |

ANS:	A

People with a high need for affiliation (nAff) desire harmonious relationships with other people and need to feel accepted by others. They tend to conform to the norms of their work group and prefer work that involves significant personal interaction.

PTS:	1	DIF:	Difficulty: Moderate		REF:	p.368

OBJ:	LO: 9-3	NAT:	BUSPROG: Technology	TOP:	Keys To Managing People

KEY:	Bloom's: Knowledge

17.	According to McClelland’s acquired-needs theory, people who need personal _____ want to direct others and can be seen as bossy.

| a. | affiliation | c. | power |
| --- | --- | --- | --- |
| b. | advancement | d. | achievement |

ANS:	C

People with a need for power (nPow) desire either personal power or institutional power. People who need personal power want to direct others and can be seen as bossy.

PTS:	1	DIF:	Difficulty: Moderate		REF:	p.368

OBJ:	LO: 9-3	NAT:	BUSPROG: Technology	TOP:	Keys To Managing People

KEY:	Bloom's: Comprehension

18.	The _____ presents subjects with a series of ambiguous pictures and asks them to develop a spontaneous story for each picture, assuming they will project their own needs into the story.

| a. | RAM | c. | TAT |
| --- | --- | --- | --- |
| b. | MBTI | d. | RACI |

ANS:	C

The Thematic Apperception Test (TAT) is a tool to measure the individual needs of different people using McClelland’s categories. The TAT presents subjects with a series of ambiguous pictures and asks them to develop a spontaneous story for each picture, assuming they will project their own needs into the story.

PTS:	1	DIF:	Difficulty: Moderate		REF:	p.368

OBJ:	LO: 9-3	NAT:	BUSPROG: Technology	TOP:	Keys To Managing People

KEY:	Bloom's: Knowledge

19.	_____ is best known for developing Theory X and Theory Y.

| a. | Frederick Herzberg | c. | Abraham Maslow |
| --- | --- | --- | --- |
| b. | David McClelland | d. | Douglas McGregor |

ANS:	D

Douglas McGregor was one of the great popularizers of a human relations approach to management, and he is best known for developing Theory X and Theory Y.

PTS:	1	DIF:	Difficulty: Moderate		REF:	p.368

OBJ:	LO: 9-3	NAT:	BUSPROG: Technology	TOP:	Keys To Managing People

KEY:	Bloom's: Knowledge

20.	Managers who follow _____ assume that the average worker wants to be directed and prefers to avoid responsibility.

| a. | Theory Z | c. | Theory Y |
| --- | --- | --- | --- |
| b. | Theory X | d. | Theory K |

ANS:	B

People who believe in Theory X assume that workers dislike and avoid work if possible, so managers must use coercion, threats, and various control schemes to have workers make adequate efforts to meet objectives. They assume that the average worker wants to be directed and prefers to avoid responsibility, has little ambition, and wants security above all else.

PTS:	1	DIF:	Difficulty: Moderate		REF:	p.368

OBJ:	LO: 9-3	NAT:	BUSPROG: Technology	TOP:	Keys To Managing People

KEY:	Bloom's: Knowledge

21.	_____ emphasizes things such as job rotation, broadening of skills, generalization versus specialization, and the need for continuous training of workers.

| a. | Theory W | c. | Theory Y |
| --- | --- | --- | --- |
| b. | Theory X | d. | Theory Z |

ANS:	D

Theory Z workers, it is assumed, can be trusted to do their jobs to their utmost ability, as long as management can be trusted to support them and look out for their wellbeing. Theory Z emphasizes job rotation, broadening of skills, generalization versus specialization, and the need for continuous training of workers.

PTS:	1	DIF:	Difficulty: Moderate		REF:	p.368

OBJ:	LO: 9-3	NAT:	BUSPROG: Technology	TOP:	Keys To Managing People

KEY:	Bloom's: Knowledge

22.	According to Thamhain and Wilemon, _____ is the legitimate hierarchical right to issue orders.

| a. | authority | c. | expertise |
| --- | --- | --- | --- |
| b. | achievement | d. | self-actualization |

ANS:	A

According to Thamhain and Wilemon, authority is the legitimate hierarchical right to issue orders.

PTS:	1	DIF:	Difficulty: Moderate		REF:	p.369

OBJ:	LO: 9-3	NAT:	BUSPROG: Technology	TOP:	Keys To Managing People

KEY:	Bloom's: Knowledge

23.	According to Thamhain and Wilemon, _____ is the ability to improve a worker’s position.

| a. | penalty | c. | expertise |
| --- | --- | --- | --- |
| b. | assignment | d. | promotion |

ANS:	D

According to Thamhain and Wilemon, promotion is the ability to improve a worker’s position.

PTS:	1	DIF:	Difficulty: Moderate		REF:	p.369

OBJ:	LO: 9-3	NAT:	BUSPROG: Technology	TOP:	Keys To Managing People

KEY:	Bloom's: Knowledge

24.	_____ involves using punishment, threats, or other negative approaches to get people to do things they do not want to do.

| a. | Legitimate power | c. | Reward power |
| --- | --- | --- | --- |
| b. | Coercive power | d. | Referent power |

ANS:	B

Coercive power involves using punishment, threats, or other negative approaches to get people to do things they do not want to do. For example, a project manager can threaten to fire workers or subcontractors to try to get them to change their behavior.

PTS:	1	DIF:	Difficulty: Moderate		REF:	p.369-370

OBJ:	LO: 9-3	NAT:	BUSPROG: Technology	TOP:	Keys To Managing People

KEY:	Bloom's: Knowledge

25.	_____ involves using incentives to induce people to do things.

| a. | Legitimate power | c. | Reward power |
| --- | --- | --- | --- |
| b. | Coercive power | d. | Referent power |

ANS:	C

Reward power involves using incentives to induce people to do things. Rewards can include money, status, recognition, promotions, and special work assignments.

PTS:	1	DIF:	Difficulty: Moderate		REF:	p.370

OBJ:	LO: 9-3	NAT:	BUSPROG: Technology	TOP:	Keys To Managing People

KEY:	Bloom's: Knowledge

26.	_____ is based on an individual’s personal charisma.

| a. | Legitimate power | c. | Reward power |
| --- | --- | --- | --- |
| b. | Coercive power | d. | Referent power |

ANS:	D

Referent power is based on a person’s own charisma. People who have referent power are held in very high regard; others will do what they say based on that regard.

PTS:	1	DIF:	Difficulty: Moderate		REF:	p.370

OBJ:	LO: 9-3	NAT:	BUSPROG: Technology	TOP:	Keys To Managing People

KEY:	Bloom's: Knowledge

27.	_____ refers to matching certain behaviors of the other person.

| a. | Empathic listening | c. | Synergy |
| --- | --- | --- | --- |
| b. | Rapport | d. | Mirroring |

ANS:	D

Mirroring is matching certain behaviors of the other person. People tend to like others who are like themselves, and mirroring helps you take on some of the other person’s characteristics.

PTS:	1	DIF:	Difficulty: Moderate		REF:	p.372

OBJ:	LO: 9-3	NAT:	BUSPROG: Technology	TOP:	Keys To Managing People

KEY:	Bloom's: Knowledge

28.	The first step in the framework for defining and assigning work is _____.

| a. | defining how the work will be accomplished |
| --- | --- |
| b. | breaking down the work into manageable elements |
| c. | finalizing the project requirements |
| d. | assigning work responsibilities |

ANS:	C

The first step in the framework for defining and assigning work is finalizing the project requirements.

PTS:	1	DIF:	Difficulty: Moderate		REF:	p.375

OBJ:	LO: 9-4	NAT:	BUSPROG: Technology

TOP:	Developing The Human Resource Plan		KEY:	Bloom's: Knowledge

29.	A(n) _____ is a column chart that shows the number of resources assigned to a project over time.

| a. | responsibility assignment matrix | c. | RACI charts |
| --- | --- | --- | --- |
| b. | resource histogram | d. | organizational breakdown structure |

ANS:	B

The staffing management plan often includes a resource histogram, which is a column chart that shows the number of resources assigned to a project over time.

PTS:	1	DIF:	Difficulty: Moderate		REF:	p.378

OBJ:	LO: 9-4	NAT:	BUSPROG: Technology

TOP:	Developing The Human Resource Plan		KEY:	Bloom's: Knowledge

30.	_____ refers to the amount of individual resources an existing schedule requires during specific time periods.

| a. | Resource loading | c. | Resource histogram |
| --- | --- | --- | --- |
| b. | Resource leveling | d. | Resource logs |

ANS:	A

Resource loading refers to the amount of individual resources an existing schedule requires during specific time periods. It helps project managers understand the demands of a project on the organization’s resources and on individual people’s schedules.

PTS:	1	DIF:	Difficulty: Moderate		REF:	p.381

OBJ:	LO: 9-5	NAT:	BUSPROG: Technology	TOP:	Acquiring The Project Team

KEY:	Bloom's: Knowledge

31.	_____ is a technique for resolving resource conflicts by delaying tasks.

| a. | Resource loading | c. | Resource allocation |
| --- | --- | --- | --- |
| b. | Resource leveling | d. | Resource histogram |

ANS:	B

Resource leveling is a technique for resolving resource conflicts by delaying tasks. It is a form of network analysis in which resource management concerns drive scheduling decisions (start and finish dates). The main purpose of resource leveling is to create a smoother distribution of resource usage.

PTS:	1	DIF:	Difficulty: Moderate		REF:	p.383

OBJ:	LO: 9-5	NAT:	BUSPROG: Technology	TOP:	Acquiring The Project Team

KEY:	Bloom's: Knowledge

32.	In the Tuckman model, _____ occurs as team members have different opinions as to how the team should operate.

| a. | performing | c. | forming |
| --- | --- | --- | --- |
| b. | norming | d. | storming |

ANS:	D

Storming occurs when team members have different opinions for how the team should operate. People test each other, and there is often conflict within the team.

PTS:	1	DIF:	Difficulty: Moderate		REF:	p.385

OBJ:	LO: 9-6	NAT:	BUSPROG: Technology

TOP:	Developing The Project Team	KEY:	Bloom's: Knowledge

33.	In the Tuckman model, _____ occurs when the emphasis is on reaching the team goals, rather than working on team process.

| a. | performing | c. | forming |
| --- | --- | --- | --- |
| b. | norming | d. | storming |

ANS:	A

Performing occurs when the emphasis is on reaching the team’s goals rather than working on team process. Relationships are settled, and team members are likely to build loyalty towards each other.

PTS:	1	DIF:	Difficulty: Moderate		REF:	p.285

OBJ:	LO: 9-6	NAT:	BUSPROG: Technology

TOP:	Developing The Project Team	KEY:	Bloom's: Knowledge

34.	In the MBTI, the _____ dimension relates to the manner in which you gather information.

| a. | Extrovert/Introvert | c. | Judgment/Perception |
| --- | --- | --- | --- |
| b. | Thinking/Feeling | d. | Sensation/Intuition |

ANS:	D

In the MBTI, the Sensation/ Intuition dimension relates to the manner in which you gather information. Sensation (or Sensing) type people take in facts, details, and reality and describe themselves as practical. Intuitive type people are imaginative, ingenious, and attentive to hunches or intuition. They describe themselves as innovative and conceptual.

PTS:	1	DIF:	Difficulty: Moderate		REF:	p.387

OBJ:	LO: 9-6	NAT:	BUSPROG: Technology

TOP:	Developing The Project Team	KEY:	Bloom's: Knowledge

35.	Psychologist David Merril describes _____ as reactive and task-oriented.

| a. | “Expressives” | c. | “Analyticals” |
| --- | --- | --- | --- |
| b. | “Drivers” | d. | “Amiables” |

ANS:	C

Analyticals are reactive and task-oriented. They are past-oriented and strong thinkers. Adjectives to describe analyticals include critical, indecisive, stuffy, picky, moralistic, industrious, persistent, serious, expecting, and orderly.

PTS:	1	DIF:	Difficulty: Moderate		REF:	p.388

OBJ:	LO: 9-6	NAT:	BUSPROG: Technology

TOP:	Developing The Project Team	KEY:	Bloom's: Knowledge

36.	According to Blake and Mouton, project managers who use the _____ method use a give-and take-approach to resolving conflicts.

| a. | smoothing | c. | confrontation |
| --- | --- | --- | --- |
| b. | forcing | d. | compromise |

ANS:	D

With the compromise mode, project managers use a give-and-take approach to resolving conflicts. They bargain and search for solutions that bring some degree of satisfaction to all the parties in a dispute.

PTS:	1	DIF:	Difficulty: Moderate		REF:	p.391

OBJ:	LO: 9-7	NAT:	BUSPROG: Technology	TOP:	Managing The Project Team

KEY:	Bloom's: Knowledge

37.	According to Lencioni, which of the following qualities is present in organizations that succeed?

| a. | Commitment | c. | Accountability |
| --- | --- | --- | --- |
| b. | Autonomy | d. | Teamwork |

ANS:	D

According to Patrick Leniconi, “Teamwork remains the one sustainable competitive advantage that has been largely untapped .. teamwork is almost always lacking within organizations that fail, and often present within those that succeed.”

PTS:	1	DIF:	Difficulty: Moderate		REF:	p.393

OBJ:	LO: 9-7	NAT:	BUSPROG: Technology	TOP:	Managing The Project Team

KEY:	Bloom's: Knowledge

COMPLETION

1.	_____ issues that affect how people work and how well they work include motivation, influence and power, and effectiveness.

ANS:	Psychosocial

PTS:	1	DIF:	Difficulty: Moderate		REF:	p.365

OBJ:	LO: 9-3	NAT:	BUSPROG: Technology	TOP:	Keys To Managing People

KEY:	Bloom's: Knowledge

2.	_____ causes people to do something for a reward or to avoid a penalty.

ANS:	Extrinsic motivation

PTS:	1	DIF:	Difficulty: Moderate		REF:	p.365

OBJ:	LO: 9-3	NAT:	BUSPROG: Technology	TOP:	Keys To Managing People

KEY:	Bloom's: Knowledge

3.	According to Maslow, only after meeting _____ needs can individuals act upon growth needs.

ANS:	deficiency

PTS:	1	DIF:	Difficulty: Moderate		REF:	p.366

OBJ:	LO: 9-3	NAT:	BUSPROG: Technology	TOP:	Keys To Managing People

KEY:	Bloom's: Knowledge

4.	Herzberg called factors that cause job satisfaction _____.

ANS:	motivators

PTS:	1	DIF:	Difficulty: Moderate		REF:	p.366

OBJ:	LO: 9-3	NAT:	BUSPROG: Technology	TOP:	Keys To Managing People

KEY:	Bloom's: Knowledge

5.	_____ should receive frequent performance feedback, and although money is not an important motivator to them, it is an effective form of feedback.

ANS:	Achievers

PTS:	1	DIF:	Difficulty: Moderate		REF:	p.367

OBJ:	LO: 9-3	NAT:	BUSPROG: Technology	TOP:	Keys To Managing People

KEY:	Bloom's: Knowledge

6.	The _____ is a tool to measure the individual needs of different people using McClelland’s categories.

ANS:

TAT

Thematic Apperception Test

Thematic Apperception Test (TAT)

(TAT) Thematic Apperception Test

PTS:	1	DIF:	Difficulty: Moderate		REF:	p.368

OBJ:	LO: 9-3	NAT:	BUSPROG: Technology	TOP:	Keys To Managing People

KEY:	Bloom's: Knowledge

7.	Managers who believe in McGregor’s _____ assume that individuals do not inherently dislike work, but consider it as natural as play or rest.

ANS:	Theory Y

PTS:	1	DIF:	Difficulty: Moderate		REF:	p.368

OBJ:	LO: 9-3	NAT:	BUSPROG: Technology	TOP:	Keys To Managing People

KEY:	Bloom's: Knowledge

8.	_____ is the potential ability to influence behavior to get people to do things they would not otherwise do.

ANS:	Power

PTS:	1	DIF:	Difficulty: Easy		REF:	p.369

OBJ:	LO: 9-3	NAT:	BUSPROG: Technology	TOP:	Keys To Managing People

KEY:	Bloom's: Knowledge

9.	_____ power is getting people to do things based on a position of authority.

ANS:	Legitimate

PTS:	1	DIF:	Difficulty: Moderate		REF:	p.370

OBJ:	LO: 9-3	NAT:	BUSPROG: Technology	TOP:	Keys To Managing People

KEY:	Bloom's: Knowledge

10.	_____ is the concept that the whole is equal to more than the sum of its parts.

ANS:	Synergy

PTS:	1	DIF:	Difficulty: Easy		REF:	p.371

OBJ:	LO: 9-3	NAT:	BUSPROG: Technology	TOP:	Keys To Managing People

KEY:	Bloom's: Knowledge

11.	Covey, like Maslow, believes that people have the ability to be _____ and choose their responses to different situations.

ANS:	proactive

PTS:	1	DIF:	Difficulty: Easy		REF:	p.371

OBJ:	LO: 9-3	NAT:	BUSPROG: Technology	TOP:	Keys To Managing People

KEY:	Bloom's: Knowledge

12.	_____ is listening with the intent to understand.

ANS:	Empathic listening

PTS:	1	DIF:	Difficulty: Moderate		REF:	p.371

OBJ:	LO: 9-3	NAT:	BUSPROG: Technology	TOP:	Keys To Managing People

KEY:	Bloom's: Knowledge

13.	_____ is a relation of harmony, conformity, accord, or affinity and is important for communication.

ANS:	Rapport

PTS:	1	DIF:	Difficulty: Easy		REF:	p.372

OBJ:	LO: 9-3	NAT:	BUSPROG: Technology	TOP:	Keys To Managing People

KEY:	Bloom's: Knowledge

14.	_____ fill in for project managers in their absence and assist them as needed.

ANS:	Deputy project managers

PTS:	1	DIF:	Difficulty: Easy		REF:	p.374-375

OBJ:	LO: 9-4	NAT:	BUSPROG: Technology

TOP:	Developing The Human Resource Plan		KEY:	Bloom's: Knowledge

15.	A(n) _____ or draft contract often provides the basis for defining and finalizing work requirements.

ANS:

RFP

Request for Proposal

Request for Proposal (RFP)

RFP (Request for Proposal)

PTS:	1	DIF:	Difficulty: Moderate		REF:	p.375

OBJ:	LO: 9-4	NAT:	BUSPROG: Technology

TOP:	Developing The Human Resource Plan		KEY:	Bloom's: Knowledge

16.	The _____ allocates work to responsible and performing organizations, teams, or individuals, depending on the desired level of detail.

ANS:

RAM

responsibility assignment matrix

responsibility assignment matrix (RAM)

RAM (responsibility assignment matrix)

PTS:	1	DIF:	Difficulty: Moderate		REF:	p.376-377

OBJ:	LO: 9-4	NAT:	BUSPROG: Technology

TOP:	Developing The Human Resource Plan		KEY:	Bloom's: Knowledge

17.	A(n) _____ is a specific type of organizational chart that shows which organizational units are responsible for which work items.

ANS:

OBS

organizational breakdown structure

organizational breakdown structure (OBS)

OBS (organizational breakdown structure)

PTS:	1	DIF:	Difficulty: Moderate		REF:	p.376

OBJ:	LO: 9-4	NAT:	BUSPROG: Technology

TOP:	Developing The Human Resource Plan		KEY:	Bloom's: Knowledge

18.	_____ means more resources than are available are assigned to perform work at a given time.

ANS:	Overallocation

PTS:	1	DIF:	Difficulty: Easy		REF:	p.382

OBJ:	LO: 9-5	NAT:	BUSPROG: Technology	TOP:	Acquiring The Project Team

KEY:	Bloom's: Knowledge

19.	Resource _____ aims to minimize period-by-period variations in resource loading by shifting tasks within their slack allowances.

ANS:	leveling

PTS:	1	DIF:	Difficulty: Moderate		REF:	p.383

OBJ:	LO: 9-5	NAT:	BUSPROG: Technology	TOP:	Acquiring The Project Team

KEY:	Bloom's: Knowledge

20.	In the Tuckman model, _____ involves the break-up of the team after it successfully reaches its goals and completes the work.

ANS:	adjourning

PTS:	1	DIF:	Difficulty: Moderate		REF:	p.385

OBJ:	LO: 9-6	NAT:	BUSPROG: Technology

TOP:	Developing The Project Team	KEY:	Bloom's: Knowledge

21.	In the DISC profile, the letter “S” represents _____.

ANS:	steadiness

PTS:	1	DIF:	Difficulty: Moderate		REF:	p.389

OBJ:	LO: 9-6	NAT:	BUSPROG: Technology

TOP:	Developing The Project Team	KEY:	Bloom's: Knowledge

22.	According to Blake and Mouton, project managers who use the _____ mode retreat from an actual or potential disagreement.

ANS:	withdrawal

PTS:	1	DIF:	Difficulty: Easy		REF:	p.392

OBJ:	LO: 9-7	NAT:	BUSPROG: Technology	TOP:	Managing The Project Team

KEY:	Bloom's: Knowledge

ESSAY

1.	Briefly describe the four processes involved in human resource management.

ANS:

Planning human resource management involves identifying and documenting project roles, responsibilities, and reporting relationships. The main output of this process is a human resource plan.

Acquiring the project team involves assigning the needed personnel to work on the project. Key outputs of this process are project staff assignments, resource calendars, and project management plan updates.

Developing the project team involves building individual and group skills to enhance project performance. Team-building skills are often a challenge for many project managers. The main outputs of this process are team performance assessments and enterprise environmental factors updates.

Managing the project team involves tracking team member performance, motivating team members, providing timely feedback, resolving issues and conflicts, and coordinating changes to help enhance project performance. Outputs of this process include change requests, project management plan updates, project documents updates, enterprise environmental factors updates, and organizational process assets updates.

PTS:	1	DIF:	Difficulty: Moderate		REF:	p.363-364

OBJ:	LO: 9-2	NAT:	BUSPROG: Technology

TOP:	What Is Project Human Resource Management?	KEY:	Bloom's: Knowledge

2.	Describe Maslow’s hierarchy of needs. How does it relate to information technology projects?

ANS:

Maslow’s hierarchy of needs states that people’s behaviors are guided or motivated by a sequence of needs. At the bottom of the hierarchy are physiological needs. Once physiological needs are satisfied, safety needs guide behavior. Once safety needs are satisfied, social needs come to the forefront, and so on up the hierarchy. The order of these needs and their relative sizes in the pyramid are significant. Maslow suggests that each level of the hierarchy is a prerequisite for the levels above. For example, it is not possible for a person to consider self-actualization if he or she has not addressed basic needs concerning security and safety. Once a particular need is satisfied, however, it no longer serves as a potent motivator of behavior.

The bottom four needs in Maslow’s hierarchy—physiological, safety, social, and esteem needs—are referred to as deficiency needs, and the highest level, self-actualization, is considered a growth need. Only after meeting deficiency needs can individuals act upon growth needs. Self-actualized people are problem-focused, have an appreciation for life, are concerned about personal growth, and have the ability to have peak experience.

Most people working on an information technology project will probably have their basic physiological and safety needs met. If someone has a sudden medical emergency or is laid off from work, however, physiological and safety needs will move to the forefront. To motivate project team members, the project manager needs to understand each person’s motivation, especially with regard to social, esteem, and self-actualization or growth needs. Team members new to a company and city might be motivated by social needs. To address social needs, some companies organize gatherings and social events for new workers. Other project members may find these events to be an invasion of personal time they would rather spend with their friends and family or working on an advanced degree.

PTS:	1	DIF:	Difficulty: Moderate		REF:	p.365-366

OBJ:	LO: 9-3	NAT:	BUSPROG: Technology	TOP:	Keys To Managing People

KEY:	Bloom's: Comprehension

3.	What are the five main types of power? Briefly describe each type.

ANS:

Coercive power involves using punishment, threats, or other negative approaches to get people to do things they do not want to do. This type of power is similar to Thamhain’s and Wilemon’s influence category called penalty. For example, a project manager can threaten to fire workers or subcontractors to try to get them to change their behavior. If the project manager really has the power to fire people, he or she could follow through on the threat. Recall, however, that influencing using penalties is correlated with unsuccessful projects. Still, coercive power can be very effective in stopping negative behavior.

Legitimate power is getting people to do things based on a position of authority. This type of power is similar to the authority basis of influence. If top management gives project managers organizational authority, project managers can use legitimate power in several situations. They can make key decisions without involving the project team, for example. Overemphasis of legitimate power or authority also correlates with project failure.

Expert power involves using personal knowledge and expertise to get people to change their behavior. If people perceive that project managers are experts in certain situations, they will follow their suggestions. For example, if a project manager has expertise in working with a particular information technology supplier and their products, the project team will be more likely to follow the project manager’s suggestions on how to work with that vendor and its products.

Reward power involves using incentives to induce people to do things. Rewards can include money, status, recognition, promotions, special work assignments, or other means of rewarding someone for desired behavior. Many motivation theorists suggest that only certain types of rewards, such as work challenge, achievement, and recognition, truly induce people to change their behavior or work hard.

Referent power is based on an individual’s personal charisma. People hold someone with referent power in very high regard and will do what they say based on their regard for the person. People such as Martin Luther King, Jr., John F. Kennedy, and Bill Clinton had referent power. Very few people possess the natural charisma that underlies referent power.

PTS:	1	DIF:	Difficulty: Moderate		REF:	p.369-370

OBJ:	LO: 9-3	NAT:	BUSPROG: Technology	TOP:	Keys To Managing People

KEY:	Bloom's: Knowledge

4.	What is a staffing management plan?

ANS:

A staffing management plan describes when and how people will be added to the project

team and taken off it. The level of detail may vary based on the type of project. For

example, if an IT project is expected to need 100 people on average over a year, the staffing management plan would describe the types of people needed to work on the project, such as Java programmers, business analysts, and technical writers, and the number of each type of person needed each month. The plan would also describe how these resources would be acquired, trained, rewarded, and reassigned after the project. All of these issues are important to meeting the needs of the project, the employees, and the organization.

PTS:	1	DIF:	Difficulty: Moderate		REF:	p.377

OBJ:	LO: 9-4	NAT:	BUSPROG: Technology

TOP:	Developing The Human Resource Plan		KEY:	Bloom's: Knowledge

5.	What are the five stages of team development according to the Tuckman model? Briefly describe each stage.

ANS:

1. Forming involves the introduction of team members, either at the initiation of the team, or as new members are introduced. This stage is necessary, but little work is actually achieved.

2. Storming occurs as team members have different opinions as to how the team should operate. People test each other, and there is often conflict within the team.

3. Norming is achieved when team members have developed a common working method, and cooperation and collaboration replace the conflict and mistrust of the previous phase.

4. Performing occurs when the emphasis is on reaching the team goals, rather than working on team process. Relationships are settled, and team members are likely to build loyalty towards each other. At this stage, the team is able to manage tasks that are more complex and cope with greater change.

5. Adjourning involves the break-up of the team after they successfully reach their goals and complete the work.

PTS:	1	DIF:	Difficulty: Moderate		REF:	p.385

OBJ:	LO: 9-6	NAT:	BUSPROG: Technology

TOP:	Developing The Project Team	KEY:	Bloom's: Comprehension