## Slide 1: Project Management
Presented By: (Group G)

## Slide 2: Statement of Work
Minimize production costs by reducing manual labour
Design a low cost robotic riveting cell for regional aircraft leading edges
Complete design by Mid April 2009

## Slide 3: Work Breakdown Structure

## Slide 4: Project Tasks

## Slide 5: Project Schedule

## Slide 6: Milestones
Milestone | Date
Tender Robotic Riveter | 23 January 2009
Capacity Plan | 17 February 2009
Layout Design | 13 March 2009
Full System Test Result | 18 March 2009
Final Project Report | 3 April 2009

## Slide 7: Critical Path Method
9
2
8
7
6
5
4
3
1
10
Critical Path: 1-2-5-7-8-9-10
Expected Time: 83 days
Slack Time: 11 days on Task 6

## Slide 8: Questions?