Estimating Project Time Using Industry Standards

| Systems Development Lifecycle | Planning | Analysis | Design | Implementation |
| --- | --- | --- | --- | --- |
| Typical Industry Standards for Business Applications (% of time spent) | 15 | 20 | 35 | 30 |
| Average Time for building a website (10 weeks to 16 weeks) | 10*0.15 = 1.5 weeks 16*0.15 = 2.4 weeks | 10*0.20 = 2 weeks 16*0.20 = 3.2 weeks | 10*0.35 = 3.5 weeks 16*0.35 = 5.6 weeks | 10*0.30 = 3 weeks 16*0.30 = 4.8 weeks |
| Estimates for stages of SDLC | 1.5 – 2.4 weeks | 2 – 3.2 weeks | 3.5 – 5.6 weeks | 3 – 4.8 weeks |